## Slide 1: Flanders RPIA The Ardoyen beta Project
The implementation of a sustainable cooperation framework between companies located at an existing
Science Park

## Slide 2: Ardoyen Science Park
Location: Ghent-Zwijnaarde at the intersection of the highways Brussels-Ostend and Antwerp-Kortrijk.
Owner: Ghent University.
Part of “Technology Park” Zwijnaarde:
  Campus Ardoyen: several institutes of the Faculty of Engineering and the Faculty of Sciences (30 ha)
  Ardoyen Science Park ( 22 ha)

## Slide 3: Ardoyen Science Park www.ardoyen.be
First tenant: Centexbel (Research Institute Textiles) in 1987
Presently: 40 research oriented companies employing 1500 people.
“Flanders Biotech Cluster” a concentration of Life Sciences oriented companies such as: Innogenetics, Devgen, Bayer CropScience,
2 Bio- incubators and the IIC Incubation center.

## Slide 4: Park management and cooperation between companies until 2004
Ghent University: management committee
  tasks:
  Criteria for admission of new investors.
  Long term lease contracts as a land owner.
  Some internal regulation.
Cooperation between companies:
limited to informal contacts.

## Slide 5: Ardoyen Beta project: The implementation of a sustainable cooperation framework
Duration: 2004-2005
Budget: 333.600 euro
Financing: %
  ERDF: 50
  Flanders: 35
  Ghent University: 5.4
  Companies: 5.4
  Partners: 4.2

## Slide 6: Waste water( ww) discharging problems as the main incentive for cooperation
80.000 m³ industrial ww discharged in a local river incompatible with new ww legislation. University could not accept any further responsibility.
Solutions:
  Individual disposal: 10 €/m³
  Common water purification station: costs:investment +2.5 €/m³
  Another solution?

## Slide 7: Excellent Proposal for WW discharge
“Magisterial” solution elaborated by the research group “Environmental and Spatial Planning “ of Ghent University:
  Authorisation for WW discharge on an existing sewerage system under following conditions:
  Approval of common environmental authorisation
  Reduction of industrial WW discharge: ≤ 80.000m³
Need for legal structure: VZW Ardoyen

## Slide 8: VZW Ardoyen Founded: 7 th July 2005 www.ardoyenvzw.be
Non profit making association cfr the Belgian legislation (VZW)
Bylaws and membership published in the official Belgian Journal. (Staatsblad)
Legal basis and management structures:
  General Assembly of members
  Board of directors
  Daily management

## Slide 9: VZW Ardoyen: practical
All companies joined within 6 months after the founding of the VZW.
Membership fee and vote repartition:
  FTE Contribution (€) Votes
  ≤10 150 1
  10-49 300 2
  50-99 450 3
  100-249 600 4
  ≥250 750 5
  Contributions 2006: 9256 € ( VAT included)

## Slide 10: Results
Batneec solution for the discharging of waste waters: almost no investments and costs reduced from 2.5€/m³ to 0.5€/m³.
Sound discharging agreement
Cooperation platform for :
  Mobility on the park
  Safety
  Gardening.
  Signalisation

## Slide 11: Critical conditions for the succesful implementation of a cooperation framework
A common problem that urgently requires action.
Dedicated initiator:
  Competence, credibility, charisma ( University)
  Money ( RPIA)
Legal basis:
  Structure
  Responsibilities
  Honest and accepted system for the ventilation of costs
Democracy !

## Slide 12: Info
Research group Environmental and Spatial Planning Ghent University:
Prof.Greet Van Eetvelde:
greet.vaneetvelde@ugent.be
Tel 00 32 9 2643141
Luk Kennis
Parkmanager Ardoyen Science Park
Chairman VZW Ardoyen
luk.kennis@ugent.be
tel 00 32 9 2649505